PropFlo Marketing Proposal

Complete Document Package

Prepared for PropFlo  |  Prepared by Interon

Contents

1. Marketing Proposal

2. Scope of Work

3. Implementation Plan

4. Assumptions and Limitations

PropFlo 90-Day Marketing Launch Proposal

Prepared for PropFlo  |  Prepared by Interon  |  Working draft — for client review

# Purpose

This document is the working draft for the PropFlo marketing proposal.

It is structured for client review. It will be finalised once PropFlo confirms product details, compliance wording, approved claims, budget, and start date.

# 1. Proposal Summary

PropFlo requires a measurable marketing system that generates enquiries from property sellers, qualifies them, tracks them through to funded deals, and improves month by month.

Interon proposes a controlled 90-day launch covering strategy, compliance preparation, landing page planning, tracking, paid media setup, content, referral partner structure, and monthly optimisation.

The purpose of the first 90 days is not to spend heavily.

The purpose is to prove which channels produce qualified leads that become funded deals, and to build a repeatable system that can be scaled with confidence.

# 2. Business Opportunity

Property sellers often experience a funding gap between accepting an offer and receiving the sale proceeds after transfer.

During this waiting period, sellers may need funds for moving costs, rates or levy clearance, bond shortfalls, deposits on a new property, business cash flow, or other time-sensitive commitments.

PropFlo can help qualifying sellers access funds linked to the property sale before transfer is complete.

Final wording, qualification criteria, and disclaimers must be approved by PropFlo before public use.

# 3. Marketing Funnel and Measurement Frame

PropFlo marketing is measured across the full seller journey, not on clicks alone.

The funnel is:

Traffic → Lead → Qualified Lead → Application → Approval → Funded Deal

The most important business metric is cost per funded deal, where sales data is available.

Interon will track and report:

- Website sessions and lead source

- Total leads

- Qualified leads

- Applications

- Approvals

- Funded deals

- Cost per lead

- Cost per qualified lead

- Cost per funded deal

- Lead response time

- Best and worst performing channel

This is only possible if PropFlo updates lead status regularly. Advertising platforms alone cannot show real business results.

# 4. Strategic Approach

The recommended approach is a controlled 90-day launch, not a large opening spend.

The reasons:

- Financial services advertising is regulated and platform-restricted. Wording must be tested and approved.

- Cost per click for bridging finance keywords is high. Broad targeting wastes money quickly.

- The value of a funded deal is high. A single well-qualified lead can justify significant setup cost, so lead quality matters more than lead volume.

- Sales response time drives conversion. The launch must be paced so PropFlo can respond to every enquiry.

- Real search terms, real objections, and real lead quality only appear after live campaigns run. The system must be able to learn and improve, not just launch.

Interon's role is to build the system, launch it in controlled steps, measure what happens, and recommend where to scale.

# 5. Recommended Channels and Priority

PropFlo should not rely on one channel.

The recommended channel priority is:

- 1. Google Search Ads — primary direct lead channel, high intent

- 2. Seller landing page and conversion funnel — the destination that turns clicks into enquiries

- 3. Tracking and lead source attribution — required before spending money

- 4. SEO and educational content — long-term visibility and trust

- 5. Estate agent partner marketing — high-trust referral channel

- 6. Conveyancer information and referral relationships — professional credibility

- 7. Meta retargeting — re-engage website visitors

- 8. LinkedIn partner marketing — B2B credibility and outreach

- 9. Email and WhatsApp follow-up — nurture and speed up conversion

- 10. CRM and automation improvements — reduce lost leads over time

Each channel has a job. Channels that do not produce useful traffic, qualified leads, or partner relationships will not receive major budget.

# 6. Audience Approach

PropFlo has one primary audience and four secondary audiences. They will not receive the same messaging.

| Audience | Priority | Language | Best channel | Primary CTA |
| --- | --- | --- | --- | --- |
| Estate Agents | 1 | Practical partner language | LinkeIn, Partner page, email, PDF | Request partner information |
| Property sellers | 2 | Simple reassuring | Google Search, seller landing page, FAQ, WhatsApp | Check if Qualify |
| Conveyancers | 3 | Formal, careful, education-first | LinkedIn, professional email, information page | Request information |
| Bond originators | 4 | Professional relationship | LinkedIn, direct outreach, partner PDF | Request partner information |
| Developers and investors | 5 | Commercial | LinkedIn, direct outreach, referrals | Speak to PropFlo |

Sellers are the primary lead source. Partner audiences are addressed once the seller journey is proven.

# 7. Recommended 90-Day Plan

## Month 1: Foundation

- Confirm product and compliance details

- Confirm approved claims and disclaimers

- Finalise strategy

- Plan and build landing pages

- Set up tracking and lead source capture

- Prepare Google Ads and Meta retargeting campaigns

- Prepare content and partner framework

- Confirm lead handling and response process

## Month 2: Controlled Launch

- Launch Google Search Ads with controlled budget

- Launch retargeting if compliance-approved

- Start SEO content publishing

- Start estate agent outreach

- Review lead quality weekly

- Refine landing page wording based on real questions

- Add negative keywords, pause poor-performing search terms

## Month 3: Optimise and Decide

- Refine campaigns and expand what works

- Improve landing pages and lead handling

- Review estate agent and conveyancer response

- Report on cost per lead, cost per qualified lead, cost per funded deal

- Prepare a scale, adjust, or restructure recommendation for month 4 onward

# 8. Scope Summary

Interon will deliver across nine phases. Full detail is in the accompanying Scope of Work document (see Section 2 of this package).

| Phase | Focus |
| --- | --- |
| 1 | Discovery and strategy |
| 2 | Compliance and claims preparation |
| 3 | Website and landing page planning |
| 4 | Tracking and reporting setup |
| 5 | Paid campaign setup (Google Ads, Meta retargeting, LinkedIn partner) |
| 6 | Content and SEO setup |
| 7 | Partner marketing setup (estate agents, conveyancers) |
| 8 | Launch and weekly optimisation |
| 9 | Monthly marketing management |

Full implementation phases and testing steps are in the accompanying Implementation Plan (see Section 3 of this package).

# 9. Measurement and Reporting

Interon will provide:

- Weekly optimisation notes during launch (search terms, lead quality, spend pacing)

- Monthly report covering spend, leads, qualified leads, applications, approvals, funded deals, cost per stage, channel performance, wasted spend, and recommendations

- Quarterly review covering channel effectiveness, conversion bottlenecks, and a scale, adjust, or restructure recommendation

Reports link marketing activity to sales outcomes. Clicks, impressions, and reach are not treated as final business results.

# 10. Recommended Budget

All figures are ex VAT. Ad spend is paid directly by PropFlo to the advertising platforms and is not part of Interon's fees.

The figures below are the default scenario in the accompanying PropFlo-Budget.xlsx. Opening the workbook shows exactly these numbers. Alternative scenarios (lower-cost starter, higher-growth, flat or custom ad phasing) can be selected using the dropdowns on the Decisions sheet and will recalculate all totals automatically.

| Item | Amount ex VAT | Workbook reference |
| --- | --- | --- |
| Once-off setup | R55,000 | Setup sheet, row 17 (packaged fee) |
| Landing page set (seller, partner, FAQ, thank-you) | R35,000 | Landing Pages sheet — Conversion set (Decision B1 default) |
| Monthly management | R32,000 per month | Management Tiers sheet — Growth Management (default) |
| Suggested ad spend | R25,000 / R30,000 / R40,000 phased | Ad Spend sheet, row 6 — Phased (25/30/40) (Decision B5 default) |

## Recommended 90-Day Budget

| Item | Month 1 | Month 2 | Month 3 |
| --- | --- | --- | --- |
| Once-off setup | R55,000 | R0 | R0 |
| Landing page set | R35,000 | R0 | R0 |
| Monthly management | R32,000 | R32,000 | R32,000 |
| Suggested ad spend | R25,000 | R30,000 | R40,000 |
| Estimated total ex VAT | R147,000 | R62,000 | R72,000 |

Estimated first 90 days ex VAT: R281,000

Of this, R186,000 is Interon fees and R95,000 is ad spend paid to advertising platforms.

VAT at 15% on the programme total is R42,150. Estimated first 90 days incl VAT: R323,150.

The interactive workbook PropFlo-Budget.xlsx is the single source of truth for the numbers in this proposal. If any figure in this document differs from the workbook, the workbook prevails.

# 11. Commercial Decisions Required from PropFlo

The proposal presents a recommended default. PropFlo should confirm the following before final sign-off. Interon's recommendation is shown next to each, and each corresponds to a dropdown on the Decisions sheet of PropFlo-Budget.xlsx.

| Ref | Decision | Options in workbook | Recommended default |
| --- | --- | --- | --- |
| B1 | Landing page ownership | Interim R10,000 / Basic R15,000 / Conversion set R35,000 / Full site R65,000 | Conversion set R35,000 |
| B2 | When monthly management starts | At launch (Day 0) / Prep-coordination fee / Full from kick-off | At launch (Day 0) — Stage A preparation is covered by the setup fee |
| B5 | Ad spend phasing across the 90-day live campaign | Phased (25/30/40) R95,000 / Flat R32k R96,000 / Custom | Phased (25/30/40) — R95,000 total |
| B6 | VAT basis for the client-facing headline number | Ex VAT (VAT shown separately) / Incl VAT | Ex VAT with VAT shown separately |

Selecting a different option in the workbook will change the programme total. The R281,000 figure in Section 10 assumes all four defaults above.

# 12. What PropFlo Must Provide

For the project to start and run correctly, PropFlo must provide:

## Business and compliance

- Legal entity details and finance provider status

- Product terms, fees, and repayment structure

- Qualification criteria and required documents

- Approved disclaimers, privacy policy, and terms

- Approval of all public-facing claims

## Operational

- Lead owner and notification method

- Response time target and process

- Weekly lead quality feedback during launch

- Regular updates on lead status through to funded or lost

Delays in providing this information will delay campaign launch.

# 13. Approval Requirements Before Launch

PropFlo must review and approve, before any campaign goes live:

- Core offer wording

- Qualification wording

- Disclaimer wording

- Landing page copy

- Form and consent wording

- Google Ads copy

- Email and WhatsApp templates

- Partner outreach wording

Interon does not provide legal, financial, or regulatory compliance approval.

# 14. Key Limitations

Marketing can generate awareness, enquiries, and leads. It cannot guarantee:

- A specific number of qualified leads, applications, approvals, or funded deals

- Platform approval of every advert (Google, Meta, and LinkedIn restrict financial services advertising)

- Specific search rankings or conversion rates

- Results if the offer, response time, or lead handling process is weak

Campaign performance depends on product clarity, compliance approval, lead response time, offer competitiveness, landing page quality, and tracking accuracy.

The full assumptions and limitations document is provided separately and should be signed with the proposal (see Section 4 of this package).

# 15. Contract Position

- Minimum term: 3 months

- Review point: end of month 3

- Ad spend billed directly to PropFlo by ad platforms

- Third-party software and platform fees not included unless specifically quoted

- Payment terms and start date to be confirmed on acceptance

# 16. Recommended Next Step

The next step is a discovery and compliance meeting.

The purpose of the meeting is to confirm:

- What PropFlo may legally and commercially say

- Who qualifies and how

- What the sales and lead handling process is

- What the budget commitment is

- What must be built before launch

After this meeting, Interon will finalise the client-facing proposal, confirm the budget scenario chosen, and issue the implementation plan for sign-off.

# 17. Supporting Documents

This proposal is accompanied by:

- PropFlo-Budget.xlsx — editable budget with decision inputs and alternative scenarios

- Scope-of-Work — detailed nine-phase scope (Section 2 of this package)

- Implementation Plan — twelve-phase execution plan from approval through 90-day review (Section 3 of this package)

- Assumptions and Limitations — full assumptions and limitations, to be signed with the proposal (Section 4 of this package)

PropFlo Scope of Work

# Purpose

This document defines what Interon will do for PropFlo during the marketing setup, launch, and monthly management process.

It is written as a working scope that can later be turned into a client proposal.

# Phase 1: Discovery and Strategy

## Objective

Understand the PropFlo business, product, audience, sales process, legal limitations, and growth targets before marketing activity begins.

## Work Included

- Discovery meeting with PropFlo

- Review of business model

- Review of finance product

- Review of target audiences

- Review of current website and online presence

- Review of sales and lead handling process

- Review of competitor positioning

- Review of required compliance wording

- Initial marketing strategy

- Initial channel recommendation

- Initial 90-day launch plan

## Output

- Marketing strategy document

- Audience and channel direction

- List of required client information

- Initial campaign structure

# Phase 2: Compliance and Claims Preparation

## Objective

Make sure all public-facing marketing claims are accurate, approved, and safe to use.

## Work Included

- Compile compliance questions

- Identify claims that require approval

- Prepare approved claims list

- Prepare restricted claims list

- Prepare required disclaimer list

- Prepare landing page wording notes

- Prepare ad wording notes

## Output

- Approved claims list

- Restricted claims list

- Disclaimer requirements

- Client sign-off record

## Important Note

Interon does not provide legal, financial, or regulatory compliance approval.

PropFlo must approve all legal, financial, fee, repayment, approval, qualification, and timing claims before publication.

# Phase 3: Website and Landing Page Planning

## Objective

Create the structure needed to convert traffic into qualified leads.

## Work Included

- Landing page structure

- Seller landing page plan

- Estate agent partner page plan

- Conveyancer partner page plan

- FAQ page plan

- Contact or application form plan

- Thank-you page plan

- Call-to-action structure

- Trust signal recommendations

- Basic SEO page structure

## Output

- Landing page sitemap

- Landing page content brief

- Form and lead capture recommendations

- Website conversion recommendations

# Phase 4: Tracking and Reporting Setup

## Objective

Ensure marketing performance can be measured from first click through to qualified lead and funded deal where possible.

## Work Included

- Tracking plan

- UTM structure

- Google Analytics 4 setup guidance

- Google Tag Manager setup guidance

- Google Ads conversion tracking plan

- Meta Pixel or retargeting tracking plan, if used

- Call and WhatsApp tracking recommendations

- Lead source tracking structure

- Monthly reporting template

## Output

- Tracking plan

- KPI dashboard structure

- Monthly report format

- Lead source tracking system

# Phase 5: Paid Campaign Setup

## Objective

Prepare controlled paid media campaigns that can be launched, tested, and optimised.

## Work Included

- Google Search Ads campaign structure

- Keyword research

- Negative keyword list

- Ad copy drafts

- Campaign budget recommendation

- Meta retargeting structure, if applicable

- LinkedIn partner awareness structure, if applicable

- Campaign testing plan

## Output

- Google Ads campaign plan

- Meta retargeting plan

- LinkedIn partner campaign plan

- Campaign launch checklist

# Phase 6: Content and SEO Setup

## Objective

Build trust, improve organic visibility, and support the paid advertising funnel.

## Work Included

- SEO topic plan

- FAQ content plan

- Blog topic plan

- Educational content plan

- Internal linking recommendations

- Search intent mapping

- Basic content calendar

## Output

- SEO content plan

- Blog topic list

- FAQ content structure

- 3-month content calendar

# Phase 7: Partner Marketing Setup

## Objective

Create a structured referral approach for estate agents, conveyancers, bond originators, and property professionals.

## Work Included

- Partner audience definition

- Partner value proposition

- Referral process outline

- Partner email template

- Partner WhatsApp message template

- Partner brochure or one-page brief outline

- LinkedIn outreach structure

## Output

- Partner outreach plan

- Partner message pack

- Referral process recommendation

# Phase 8: Launch and Optimisation

## Objective

Launch campaigns in a controlled way and improve based on real data.

## Work Included

- Campaign launch support

- Weekly search term review

- Lead quality review

- Budget pacing review

- Landing page improvement recommendations

- Ad copy testing

- Campaign optimisation

- Monthly report

## Output

- Weekly optimisation notes

- Monthly campaign report

- Next-month recommendations

# Phase 9: Monthly Marketing Management

## Objective

Manage the marketing system as an ongoing growth process.

## Work Included

- Paid campaign monitoring

- Budget recommendations

- SEO content coordination

- Partner campaign support

- Monthly reporting

- Lead quality review

- Conversion improvement recommendations

- Monthly strategy meeting

## Output

- Monthly report

- Campaign optimisation log

- Recommended next actions

- Updated budget recommendations

# Exclusions Unless Quoted Separately

The following are not included unless specifically quoted:

- Full website rebuild

- Full brand identity design

- Full CRM implementation

- Legal compliance review

- Financial product compliance advice

- Copy translation

- Video production

- Photography

- Advanced marketing automation

- Call centre or sales team management

- Ad spend

- Software subscriptions

- Third-party platform fees

# Client Responsibilities

PropFlo must provide:

- Business and legal information

- Product details

- Fee and repayment information

- Qualification criteria

- Required disclaimers

- Privacy policy and terms

- Sales process details

- Lead handling contacts

- Approval of all public-facing claims

- Feedback on lead quality

- Access to required platforms where needed

# Recommended Starting Scope

The recommended starting scope is a 90-day controlled launch.

## Month 1

Foundation, compliance, strategy, landing page planning, tracking, and campaign setup.

## Month 2

Launch Google Search Ads, retargeting if applicable, SEO content, and partner outreach.

## Month 3

Optimisation, reporting, lead quality improvement, and controlled budget scaling.

PropFlo Implementation Plan

# Purpose

This document defines the practical implementation plan after the proposal is approved.

The goal is to move from strategy and proposal into controlled execution.

# 1. Implementation Principle

Do not launch campaigns until the foundation is ready.

The correct order is:

- 1. Confirm compliance.

- 2. Confirm offer and claims.

- 3. Build landing pages.

- 4. Set up tracking.

- 5. Set up lead handling.

- 6. Prepare campaigns.

- 7. Test everything.

- 8. Launch with controlled budget.

- 9. Optimise weekly.

# 2. Phase 1: Proposal Approval

## Goal

Confirm that PropFlo accepts the proposed scope, budget, responsibilities, and launch approach.

## Tasks

- Present proposal

- Confirm once-off setup cost

- Confirm landing page cost

- Confirm monthly management cost

- Confirm suggested ad spend

- Confirm minimum term

- Confirm review point

- Confirm payment terms

- Confirm start date

## Output

- Signed proposal

- Approved budget

- Project start confirmed

# 3. Phase 2: Discovery And Compliance

## Goal

Confirm the product, legal, compliance, claims, and sales process before public marketing is created.

## Tasks

- Complete discovery meeting

- Complete compliance questions

- Confirm legal entity details

- Confirm product structure

- Confirm qualification rules

- Confirm fee and repayment wording

- Confirm required disclaimers

- Confirm privacy policy and terms

- Confirm approved claims

- Confirm restricted claims

## Output

- Completed compliance questions

- Approved claims list

- Restricted claims list

- Required disclaimer list

# 4. Phase 3: Access And Assets

## Goal

Collect the access and assets needed to build and track the marketing system.

## Tasks

- Collect logo files

- Collect brand colours

- Collect existing website access

- Collect domain or hosting access if needed

- Collect Google Analytics access

- Collect Google Tag Manager access

- Collect Google Ads access

- Collect Meta Business Manager access if needed

- Collect LinkedIn page access if needed

- Collect CRM or lead tracker access

- Collect privacy policy and terms links

## Output

- Access confirmed

- Assets confirmed

- Missing items listed

# 5. Phase 4: Landing Page Build

## Goal

Build the pages needed to convert paid and organic traffic into qualified enquiries.

## Priority Pages

- 1. Seller landing page

- 2. Check if you qualify form

- 3. Thank-you page

- 4. FAQ page

## Secondary Pages

- 1. How it works page

- 2. Estate agent partner page

- 3. Conveyancer partner page

## Tasks

- Write page copy

- Add approved disclaimers

- Add consent wording

- Add CTA buttons

- Add forms

- Add phone and WhatsApp links

- Add privacy policy links

- Test mobile layout

- Test page speed

- Get PropFlo approval

## Output

- Approved landing pages

- Approved forms

- Approved thank-you page

# 6. Phase 5: Tracking Setup

## Goal

Track enquiries, lead sources, and conversion actions before ads go live.

## Tasks

- Install or confirm Google Analytics 4

- Install or confirm Google Tag Manager

- Set up form submission tracking

- Set up thank-you page tracking

- Set up phone click tracking

- Set up WhatsApp click tracking

- Set up Google Ads conversion tracking

- Set up UTM structure

- Test lead source capture

- Test reporting

## Output

- Tracking tested

- Conversion events confirmed

- Test leads recorded

# 7. Phase 6: Lead Handling Setup

## Goal

Make sure PropFlo can respond to leads quickly and track outcomes.

## Tasks

- Confirm lead owner

- Confirm lead notification method

- Confirm response target

- Confirm lead stages

- Confirm qualification questions

- Confirm follow-up process

- Confirm WhatsApp scripts

- Confirm email templates

- Confirm weekly feedback process

## Output

- Lead handover process approved

- Lead stages approved

- Follow-up workflow approved

# 8. Phase 7: Campaign Setup

## Goal

Prepare campaigns for controlled launch.

## Tasks

- Build Google Search campaign

- Add keyword groups

- Add negative keywords

- Add ad copy

- Add location targeting

- Add conversion actions

- Set initial daily budget

- Prepare Meta retargeting campaign if approved

- Prepare LinkedIn partner activity if approved

## Output

- Campaigns built

- Campaigns reviewed

- Campaigns ready for launch

# 9. Phase 8: Pre-Launch Testing

## Goal

Catch technical, tracking, wording, and lead routing problems before spending money.

## Test

- Landing page loads correctly

- Mobile display works

- Forms submit correctly

- Thank-you page works

- Email notification is received

- WhatsApp links work

- Phone links work

- GA4 event fires

- Google Ads conversion fires

- UTM data is captured

- Lead appears in tracker or CRM

- Disclaimer is visible

- Privacy policy link works

## Output

Launch checklist approved.

# 10. Phase 9: Controlled Launch

## Goal

Launch with limited budget and monitor closely.

## Tasks

- Launch Google Search campaign

- Check spend daily at first

- Check search terms

- Check conversions

- Check lead notifications

- Check lead quality

- Add negative keywords

- Pause poor terms

- Record optimisation notes

## Output

- Week 1 launch review

- First optimisation actions

# 11. Phase 10: Weekly Optimisation

## Goal

Improve lead quality and reduce wasted spend.

## Weekly Tasks

- Review Google Ads

- Review search terms

- Review cost per lead

- Review qualified leads

- Review not-qualified reasons

- Review landing page questions

- Review sales feedback

- Update optimisation log

## Output

- Weekly optimisation notes

- Recommended changes

# 12. Phase 11: Monthly Reporting

## Goal

Report on performance and decide what to change next.

## Monthly Report Includes

- Spend

- Leads

- Qualified leads

- Applications

- Approvals

- Funded deals

- Cost per lead

- Cost per qualified lead

- Cost per funded deal

- Campaign changes

- Issues

- Recommendations

## Output

- Monthly report

- Next-month recommendations

- Budget recommendation

# 13. Phase 12: 90-Day Review

## Goal

Decide whether to scale, adjust, or restructure.

## Review Questions

- 1. Which channels produced qualified leads?

- 2. What was the cost per qualified lead?

- 3. What was the cost per funded deal?

- 4. Did PropFlo handle leads quickly enough?

- 5. Did the landing pages explain the offer clearly?

- 6. Which keywords should be expanded?

- 7. Which channels should be reduced?

- 8. Should budget increase?

- 9. Should partner marketing become a bigger focus?

- 10. What should happen next?

## Output

- 90-day review

- Scaling recommendation

- Updated strategy

# 14. Starting Recommendation

Use this implementation plan only after PropFlo approves the proposal and answers the compliance questions.

Until then, the project is still in preparation stage.

PropFlo Assumptions and Limitations

# Purpose

This document defines the assumptions, limitations, and responsibilities that must be understood before PropFlo marketing work begins.

It protects both PropFlo and Interon by making clear what marketing can control, what the client must provide, and where legal, financial, sales, and platform limitations may apply.

# 1. Compliance Responsibility

Interon can assist with marketing strategy, campaign planning, content, landing pages, tracking, reporting, and campaign management.

Interon does not provide legal, financial, or regulatory compliance approval.

All legal, financial, credit, fee, repayment, approval, qualification, and timing claims must be reviewed and approved by PropFlo or its appointed legal/compliance adviser before publication.

# 2. Approved Claims

No public claims should be used until PropFlo confirms they are accurate and approved.

This includes claims such as:

- Fast approval

- Same-day approval

- Funds within 24 hours

- No upfront cost

- Guaranteed approval

- Access money before transfer

- Bridging finance

- Property seller finance

- Advance on sale proceeds

Any claim that may affect a seller's financial decision must be confirmed before use.

# 3. Platform Restrictions

Google, Meta, LinkedIn, and other advertising platforms may restrict or reject financial services advertising.

Campaigns may be delayed or limited if platform verification, policy review, business documentation, disclaimers, or account checks are required.

Interon cannot guarantee that every advert will be approved by an advertising platform.

# 4. Lead Quality

Marketing can generate awareness, traffic, enquiries, and leads.

Marketing cannot guarantee that every lead will:

- Qualify

- Submit documents

- Be approved

- Accept the offer

- Become a funded deal

Lead quality depends on the offer, targeting, landing page, compliance wording, response time, and the client sales process.

# 5. Sales Response Time

Campaign performance depends heavily on how quickly PropFlo responds to incoming leads.

Slow response times may reduce conversion rates.

PropFlo should ideally contact new leads as quickly as possible, especially if the enquiry comes through Google Ads, WhatsApp, or a callback form.

# 6. Offer Competitiveness

If the product fees, approval criteria, payout times, process, or terms are not competitive, marketing performance may be limited.

Marketing cannot fix a weak or unclear offer without changes to the product, process, or positioning.

# 7. Tracking Limits

Not every conversion can be tracked perfectly.

Tracking may be affected by:

- Browser privacy settings

- Cookie consent choices

- Ad blockers

- Offline phone calls

- WhatsApp conversations

- Manual follow-ups

- Incomplete CRM updates

- Cross-device behaviour

For accurate reporting, PropFlo must update lead status consistently.

# 8. SEO Timing

SEO and content marketing are long-term channels.

Organic visibility may take months to build.

Paid advertising can generate faster data, but SEO requires consistent publishing, technical quality, and time.

# 9. Ad Spend

Advertising spend is separate from Interon's setup or management fees.

Ad spend is paid by PropFlo directly to the advertising platforms unless otherwise agreed in writing.

Ad spend is not a guarantee of results.

# 10. Data Protection

PropFlo is responsible for ensuring that lead collection, storage, access, follow-up, and deletion processes comply with POPIA and any other applicable data protection requirements.

Interon can assist with practical setup, forms, consent wording placement, and workflow design, but legal responsibility must be confirmed by PropFlo.

# 11. Client Inputs Required

PropFlo must provide accurate information about:

- Legal entity details

- Finance provider details

- Registration or licence details

- Fees

- Repayment process

- Qualification criteria

- Required documents

- Approval process

- Payout process

- Disclaimers

- Privacy policy

- Terms and conditions

- Sales process

- Lead handling team

Delays in receiving this information may delay the campaign.

# 12. No Guaranteed Outcomes

Unless agreed separately in writing, Interon does not guarantee:

- A specific number of leads

- A specific number of applications

- A specific number of approvals

- A specific number of funded deals

- A specific cost per lead

- A specific return on ad spend

- Specific search rankings

- Platform approval of all adverts

The goal is to build, test, measure, and improve a controlled marketing system.

# 13. Recommended Starting Approach

The recommended approach is a controlled 90-day launch.

Month 1 should focus on foundation, compliance, tracking, landing pages, and campaign setup.

Months 2 and 3 should focus on launch, testing, optimisation, reporting, and controlled scaling.

Large ad spend should only be considered once tracking and lead quality are proven.

# 14. Client Sign-Off

This document should be reviewed before final proposal approval.

Approved by:

Name: _______________________________

Role: _______________________________

Date: _______________________________